# Dataset Expansion Workflow

## Current Status

| Metric | Count |
| --- | --- |
| Original dataset | 108 policies |
| Vulnerable | 41 (38%) |
| Secure | 67 (62%) |
| Scraped policies | 959 (unlabeled) |
| Target | 800–1,000 labeled policies |

### Current Model Performance (Baseline)

| Metric | Value |
| --- | --- |
| ROC-AUC | 0.90 |
| Accuracy (optimal threshold) | 94.1% |
| Accuracy (default threshold 0.3) | ~88% |
| F1-Score | 54.5% |
| Recall | 42.9% |
| Precision | 75.0% |

The low recall / F1 stem from the small dataset size (108 samples). Expanding the dataset should significantly improve these metrics.

## Step-by-Step Process

### Phase 1: Batch Scoring (Automated — ~3 minutes)

Run the trained model on all scraped policies to generate initial predictions.

# Score all 959 scraped policies
python scripts/label_scraped_policies.py \
    --scraped data/scraped_policies \
    --out data/labeled_policies \
    --model checkpoints/long/best_model.pt \
    --score-only

Expected output:

INFO Scoring 959 policies...
INFO Scoring complete: 959 scored, 0 skipped, 150.3 seconds
INFO Score distribution: vulnerable=~150, secure=~650, unknown=~159

What happens: - Each policy is scored 0.0 (secure) to 1.0 (vulnerable) - Policies with extractable JSON get model + heuristic scoring - Policies without JSON get heuristic-only scoring - Scores are saved to data/labeled_policies/model_scores.json

### Phase 2: Interactive Review (Human — Sessions of ~1 hour)

Review policies in the terminal UI. Can quit and resume at any time.

# Start or resume interactive review
python scripts/label_scraped_policies.py \
    --scraped data/scraped_policies \
    --out data/labeled_policies \
    --review-only

Keyboard shortcuts: - a = Accept prediction - r = Reject (flip label) - e = Edit severity - s = Skip - q = Quit & save

Tips for efficient reviewing: 1. Start with high-confidence predictions (>0.7 or <0.2) — most will be correct 2. Spend more time on mid-range scores (0.3–0.6) — these need human judgment 3. Look for PassRole + compute patterns (critical vulnerabilities) 4. Read-only policies (Describe, List, Get) are almost always secure 5. Wildcard resources with IAM actions are almost always vulnerable

Check progress anytime:

python -c "
import json
s = json.load(open('data/labeled_policies/labeling_state.json'))
print(f'Reviewed: {s[\"total_reviewed\"]}/{s[\"total_scored\"]}')
"

### Phase 3: Merge Datasets

Combine original 108 policies with newly labeled policies.

# Dry run first (see stats without writing)
python scripts/merge_labeled_datasets.py \
    --original data/raw/samples \
    --new data/labeled_policies \
    --output data/raw/samples_expanded \
    --dry-run

# Actual merge
python scripts/merge_labeled_datasets.py \
    --original data/raw/samples \
    --new data/labeled_policies \
    --output data/raw/samples_expanded

Expected output:

============================================================
  Dataset Merge Summary
============================================================
  Original:              108 policies
    Vulnerable:           41
    Secure:               67
  New (labeled):         800 policies
    Vulnerable:          120
    Secure:              680
    Duplicates:            5 (removed)
  ─────────────────────────────────
  Total merged:          903 policies
    Vulnerable:          161
    Secure:              747
============================================================

### Phase 4: Retrain Model

Train on the expanded dataset.

# Update config to use expanded dataset
# Edit config.yaml: data_dir: data/raw/samples_expanded

# Retrain
policygraph train

# Evaluate
policygraph evaluate

Or train directly:

python scripts/train.py --data-dir data/raw/samples_expanded --epochs 50
python scripts/evaluate.py

## Time Estimates

| Task | Time | Can Be Parallelized? |
| --- | --- | --- |
| Batch scoring (959 policies) | 2–3 min | No (automated) |
| Review all 959 policies | ~8 hours | Yes (multiple sessions) |
| Review 100 policies/session | ~50 min | N/A |
| Dataset merge | < 1 min | No (automated) |
| Retraining on expanded dataset | 5–15 min | No (GPU helps) |
| Total (all 959) | ~8–9 hours | Over 7–10 days |

### Recommended Schedule

| Day | Task | Policies Reviewed |
| --- | --- | --- |
| Day 1 | Batch scoring | 0 (automated) |
| Day 2 | Review high-confidence (>0.7, <0.2) | ~200 |
| Day 3–4 | Review medium-confidence | ~200 |
| Day 5–7 | Review remaining | ~300 |
| Day 8 | Merge + retrain | - |

## Expected Improvements

With ~900 labeled policies (vs 108 currently):

| Metric | Before (108) | After (~900) | Expected Gain |
| --- | --- | --- | --- |
| ROC-AUC | 0.90 | 0.95+ | +5–8% |
| Accuracy | 88% | 93–96% | +5–8% |
| F1-Score | 54.5% | 75–85% | +20–30% |
| Recall | 42.9% | 70–85% | +27–42% |
| Precision | 75.0% | 80–90% | +5–15% |

Why these improvements? - More diverse vulnerability patterns (not just 41 examples) - Better class balance (more vulnerable samples) - More negative examples help reduce false positives - 8× more data enables better generalization - Model can learn subtle patterns beyond the hand-crafted heuristics

Reducing heuristic dependence: - Currently: 30% model + 70% heuristic (because dataset is too small) - After expansion: Can shift to 70% model + 30% heuristic or even 100% model - Adjust in policygraph/analyzer.py line 145: python   risk_score = max(0.0, min(1.0, 0.7 * model_risk_score + 0.3 * heuristic_risk_score))

## File Locations

| File | Purpose |
| --- | --- |
| scripts/scrape_iam_terraform.py | Scraper for GitHub Terraform configs |
| scripts/label_scraped_policies.py | Interactive labeling tool |
| scripts/merge_labeled_datasets.py | Dataset merge utility |
| scripts/label_workflow.sh | Quick-start commands reference |
| data/scraped_policies/ | Raw scraped .tf files (959) |
| data/labeled_policies/ | Labeled output (created during review) |
| data/raw/samples/ | Original 108-policy dataset |
| data/raw/samples_expanded/ | Merged dataset (created during merge) |
| LABELING_GUIDE.md | Detailed labeling instructions |
| SCRAPING_REPORT.md | Scraping run report |